**Week 0**

Done:

* Created paper drawn images of all pages (total 4)
* Showed images to Heather
* Showed images to Keith
* Updated Trello board with project plan

Working on:

* Working on drawing out relationships between everything
* Math excel spread sheet

To do:

* Make fourth page (login and signup as one??)

**Week 1 – Day 1**

Done:

* Make login and signup – made whiteboard version
* Created a skeleton of:
  + Base html (with minimal bootstrap on base)
    - Should we download bootstrap (not necessary atm. Only downside to the way I am doing this now is that I’d need to have internet access to show people my demo)
  + All html pages w/ connections to base html
  + Routes from one html page to another
  + Creating server.py doc
  + **Result:** user can log in/subscribe and in session’s their cc info can be added to the database.
* Working on drawing out relationships between everything

Working on:

To do:

* Math excel spread sheet
  + Start with one card
  + Move up to two
  + Then three
  + Start thinking about how best to store all pieces of data for each step of the calculations
  + First do in python, then convert it into JS
* Create another table for the three main factors
  + Money
  + Time
  + sanity

Blocked on:

* Cannot push to github. May have altered something in github prior to pushing (deleting the .pyc file in github)
* Want to print out my server and model files and review them to make them more succinct. And join things like login and sign up

**Week 1 – Day 2**

Done:

Working on:

* Ask my questions about:
  + Model.py
  + Server.py
* Update skeleton with features:
  + Get signup on one route. Not two
  + Figure out the spaces thing on line 91
  + Make homepage button take you to login if session !=
* Math excel spread sheet
  + Start with one card
  + Move up to two
  + Then three
  + Start thinking about how best to store all pieces of data for each step of the calculations
  + First do in python, then convert it into JS
* Create another table for the three main factors
  + Money
  + Time
  + Sanity

To do:

* Make fourth page (login and signup as one

Blocked on:

* Cannot push to github. May have altered something in github prior to pushing (deleting the .pyc file in github)
* Question about my data model, hw should I be storing the credit card inputs?